PROJECT HEALTH REPORT

corolla road map 6/20

Prioritized reliability, safety, maintenance, and deployment work

June 20, 2026

Based on a read-only review of the current repository

# 1. Executive Summary

The committed branch is generally functional: lint passed, the scoped typecheck passed, 152 tracked backend tests passed, and 56 frontend tests passed.

The largest problem is a P0 backup risk. SQLite runs in WAL mode, but backup export copies only the main database file while the server is running. Recent saved changes may exist only in a separate WAL file, so an exported backup can silently miss data.

Other important concerns:

- Fresh installations create a sample document record whose PDF is not shipped.

- Repair Planner's "Ready" and "DIY" labels are too confident for safety-critical work.

- Newly imported documents are invisible to Ask until manual embedding is run.

- Several multi-step database/file operations can stop halfway.

- Public deployment lacks login, HTTPS, rate limits, and strong AI privacy disclosure.

- CI does not build the app, lint the frontend, or typecheck most files.

# 2. What I inspected

I reviewed:

- Root scripts, all three package files and lockfiles.

- Backend configuration, schema initialization, routes, services, scripts, evals, and tests.

- Document upload/extraction/OCR, attachments, Ask, Repair Planner, retrieval, backup, and restore paths.

- All frontend pages, shared components, API helpers, and tests.

- Dockerfile, CI workflow, environment examples, PowerShell launcher, and GCP instructions.

- README, roadmap, data model, QA checklist, and active docs.

- Git-tracked and hidden tooling files.

Checks run:

- npm run lint - passed.

- npm run typecheck - passed, but coverage is intentionally limited.

- Tracked backend tests - 152 passed.

- Frontend tests - 56 passed.

- npm ls --depth=0 in root, server, and client - dependency trees resolved.

- Initial Git state - clean main.

- Final tracked diff - empty.

Not run:

- npm run build because it intentionally rewrites client/dist.

- Live OpenAI answer evaluation because it uses the real database, key, network, and API money.

- Docker/GCP deployment.

- npm audit; network/cache access was blocked, so current dependency advisories remain unverified.

# 3. Prioritized to-do list

## Do Now

### P0  -  Backups may omit recently saved database changes

- Problem: The app enables SQLite WAL mode, but both backup paths copy only the main .db file.

- Evidence: WAL is enabled in database.js (C:/Users/daleb/source/corolla-fix-helper/server/src/database.js:11). Settings copies the raw database in settings.js (C:/Users/daleb/source/corolla-fix-helper/server/src/routes/settings.js:100), and the CLI helper does the same in backupService.js (C:/Users/daleb/source/corolla-fix-helper/server/src/services/backupService.js:232). The drill closes SQLite before export in backupDrill.js (C:/Users/daleb/source/corolla-fix-helper/server/src/scripts/backupDrill.js:84), so it misses the live-server case.

- Why it matters: A backup can appear successful while omitting committed records. Restoring it could lose documents, notes, settings, or links.

- Fix approach: Create one shared "consistent database snapshot" helper using SQLite's backup mechanism or VACUUM INTO. Coordinate it with uploads so database rows and files represent the same moment.

- First small commit: Add a regression test that keeps a WAL database open, writes a final record, exports, and verifies that record exists in the copied database.

- Risk level: P0 - data-loss risk.

### P1  -  Restore validation only checks the first 16 bytes

- Problem: Any file beginning with the SQLite header is accepted as a valid database.

- Evidence: Validation reads only the header in backupService.js (C:/Users/daleb/source/corolla-fix-helper/server/src/services/backupService.js:49). Tests construct a fake file from the header plus arbitrary text and accept it in backupService.test.js (C:/Users/daleb/source/corolla-fix-helper/server/test/backupService.test.js:26).

- Why it matters: A corrupt or incompatible database can pass validation and replace the live database.

- Fix approach: Open the staged database read-only, run PRAGMA quick_check, and verify required tables and schema version before swapping.

- First small commit: Add tests rejecting a header-valid but structurally corrupt database.

- Risk level: P1 - restore reliability and possible data loss.

### P1  -  Startup creates broken or duplicate seed data

- Problem: Every startup ensures a sample document and exact 2009 Corolla vehicle exist. The sample PDF is not shipped in server/uploads.

- Evidence: Startup seeding is unconditional in initDatabase.js (C:/Users/daleb/source/corolla-fix-helper/server/src/initDatabase.js:389). The sample row points to server/uploads/sample-maintenance-schedule.pdf at initDatabase.js (C:/Users/daleb/source/corolla-fix-helper/server/src/initDatabase.js:281), but only .gitkeep is tracked there. Changing the vehicle can cause seedVehicle() to add a second hidden vehicle at initDatabase.js (C:/Users/daleb/source/corolla-fix-helper/server/src/initDatabase.js:229).

- Why it matters: Fresh installs show a document that cannot open. Deleting it does not stick after restart. Editing the vehicle can violate the claimed one-vehicle model.

- Fix approach: Move seed data into tests or an explicit demo command. Production initialization should create only an empty vehicle/settings workspace.

- First small commit: Add a fresh-start test proving every listed document has a real file and that restarting after a vehicle edit does not add another vehicle.

- Risk level: P1 - broken UX and confusing stored data.

### P1  -  Repair Planner overstates safety and readiness

- Problem: Safety points are automatically awarded whenever tasks exist, and "DIY" depends only on keyword-based difficulty.

- Evidence: The safety rubric is effectively always true for non-empty tasks in repairTools.js (C:/Users/daleb/source/corolla-fix-helper/server/src/services/agent/repairTools.js:207). DIY ownership is assigned at repairTools.js (C:/Users/daleb/source/corolla-fix-helper/server/src/services/agent/repairTools.js:253). The UI prominently renders "Ready" and "DIY" in RepairPlannerPage.jsx (C:/Users/daleb/source/corolla-fix-helper/client/src/pages/RepairPlannerPage.jsx:97).

- Why it matters: Brake, lifting, fuel, or electrical work may be presented too confidently to a beginner. The checklist steps are generic placeholders, not verified repair instructions.

- Fix approach: Safety-critical flags should prevent a full "Ready" score until acknowledged and should influence professional-shop assignment. Label generic checklist steps as preparation guidance.

- First small commit: Add tests proving a beginner brake or lifting task cannot receive "Ready + DIY" solely because tools and parts were entered.

- Risk level: P1 - user-safety and trust risk.

### P1  -  New PDFs are invisible to Ask until manual embedding

- Problem: Hybrid retrieval only considers chunks with current embeddings. Upload and re-extraction create chunks but do not embed them.

- Evidence: Retrieval returns nothing when the embedding cache is empty in chunkRetrievalService.js (C:/Users/daleb/source/corolla-fix-helper/server/src/services/chunkRetrievalService.js:211). Ask always requests hybrid mode in aiAnswerService.js (C:/Users/daleb/source/corolla-fix-helper/server/src/services/aiAnswerService.js:260). README requires a manual embed:backfill at README.md (C:/Users/daleb/source/corolla-fix-helper/README.md:41).

- Why it matters: A user can upload a relevant manual, see successful extraction, and still receive the misleading response "not in documents."

- Fix approach: Include keyword results from all chunks, even when some lack embeddings. Also show an "embedding pending" state or automatically embed after extraction.

- First small commit: Add a test proving an unembedded but keyword-matching chunk remains retrievable.

- Risk level: P1 - partially implemented core feature.

### P1  -  Several save/delete operations are not all-or-nothing

- Problem: Related database changes and file changes happen in separate steps without one transaction.

- Evidence: Symptom links delete then reinsert without a transaction in symptoms.js (C:/Users/daleb/source/corolla-fix-helper/server/src/routes/symptoms.js:210). Procedure links do the same in procedures.js (C:/Users/daleb/source/corolla-fix-helper/server/src/routes/procedures.js:182). Attachment rows are deleted before files in attachmentService.js (C:/Users/daleb/source/corolla-fix-helper/server/src/services/attachmentService.js:255). Document rows are deleted before the PDF at documentService.js (C:/Users/daleb/source/corolla-fix-helper/server/src/services/documentService.js:66).

- Why it matters: A disk or database error can erase old links, leave orphan files, or return an error after the record was already deleted.

- Fix approach: Wrap database link replacements in transactions. For files, use a staged rename/trash pattern so failures can be rolled back or retried.

- First small commit: Make one link-replacement path transactional and add a simulated failure test.

- Risk level: P1 - data consistency.

### P1  -  Public and AI-enabled use needs stronger guardrails

- Problem: There is no authentication, rate limiting, field-level input limits, OpenAI timeout, or clear in-app disclosure that retrieved PDF text and selected photos are sent to OpenAI.

- Evidence: App middleware only configures CORS and JSON parsing in app.js (C:/Users/daleb/source/corolla-fix-helper/server/src/app.js:61). Ask sends context and optional image data to OpenAI in aiAnswerService.js (C:/Users/daleb/source/corolla-fix-helper/server/src/services/aiAnswerService.js:179). The README admits there is no login at README.md (C:/Users/daleb/source/corolla-fix-helper/README.md:35).

- Why it matters: A public deployment could expose private repair data, consume API money, or be abused. CORS is a browser rule, not login protection.

- Fix approach: Keep the service private until HTTPS and authentication exist. Add explicit AI data-sharing text, input caps, request timeouts, and generic client errors.

- First small commit: Add a tested notice beside Ask explaining exactly what is sent to OpenAI.

- Risk level: P1 - privacy, cost, and deployment security.

### P1  -  CI passes without checking much of the application

- Problem: CI does not build. Lint covers only server JavaScript. Typecheck uses a hand-written file list with strict: false.

- Evidence: Root lint is only eslint server in package.json (C:/Users/daleb/source/corolla-fix-helper/package.json:22). The lint config explicitly says client linting is separate, but no client lint exists, in eslint.config.mjs (C:/Users/daleb/source/corolla-fix-helper/eslint.config.mjs:15). Typecheck is scoped in tsconfig.changed.json (C:/Users/daleb/source/corolla-fix-helper/tsconfig.changed.json:13). CI ends after tests and never runs build in ci.yml (C:/Users/daleb/source/corolla-fix-helper/.github/workflows/ci.yml:21).

- Why it matters: Broken JSX, excluded server files, or production build failures can merge while CI remains green.

- Fix approach: Add build to CI first. Then add JSX-aware frontend linting and broaden typecheck gradually.

- First small commit: Add npm run build to CI without changing application code.

- Risk level: P1 - release reliability.

### P1  -  Concurrent untracked test currently breaks normal backend testing

- Problem: During this audit, server/test/chunkRerankService.test.js appeared and imports a missing service.

- Evidence: npm run test:server reported 152 passes and 1 missing-module failure. Running only Git-tracked tests produced 152/152 passes. Final Git status shows the test as untracked.

- Why it matters: The current working folder's normal test command fails, although committed main is green.

- Fix approach: First determine which active process or person owns this work. Do not delete it blindly.

- First small commit: Once intent is confirmed, commit the service and test together - or remove only the abandoned test in a dedicated cleanup commit.

- Risk level: P1 for the current worktree; uncertain because it appeared concurrently.

## Do Later

### P2  -  Full-table scans and memory-heavy downloads will not scale

- Problem: Retrieval loads all current embeddings into memory, keyword search scans every chunk, APIs return full collections, and Settings loads the entire backup into a browser Blob.

- Evidence: The embedding cache loads all matching rows in chunkEmbeddingService.js (C:/Users/daleb/source/corolla-fix-helper/server/src/services/chunkEmbeddingService.js:82). Keyword retrieval reads all chunks in chunkRetrievalService.js (C:/Users/daleb/source/corolla-fix-helper/server/src/services/chunkRetrievalService.js:136). Backup download buffers the archive in SettingsPage.jsx (C:/Users/daleb/source/corolla-fix-helper/client/src/pages/SettingsPage.jsx:299).

- Why it matters: Large manual libraries can cause slow responses, high memory use, or frozen browser tabs.

- Fix approach: Add pagination, measure chunk counts, and stream downloads directly rather than converting the entire response to a Blob.

- First small commit: Add backward-compatible limit and offset support to one list endpoint.

- Risk level: P2 - future scaling.

### P2  -  Frontend pages are too large for beginner maintenance

- Problem: Several files combine forms, data fetching, filtering, editing, deletion, and detail rendering.

- Evidence: Live counts were approximately 1,673 lines for SymptomsPage.jsx (C:/Users/daleb/source/corolla-fix-helper/client/src/pages/SymptomsPage.jsx), 1,621 for DocumentsPage.jsx (C:/Users/daleb/source/corolla-fix-helper/client/src/pages/DocumentsPage.jsx), 1,455 for ProceduresPage.jsx (C:/Users/daleb/source/corolla-fix-helper/client/src/pages/ProceduresPage.jsx), and 1,330 for SearchPage.jsx (C:/Users/daleb/source/corolla-fix-helper/client/src/pages/SearchPage.jsx).

- Why it matters: Small changes require understanding a very large file, increasing accidental breakage.

- Fix approach: Split one page at a time into form, list, detail, and data-loading pieces while keeping behavior unchanged.

- First small commit: Extract only the pure display components from SymptomsPage.jsx, with existing tests unchanged.

- Risk level: P2 - maintainability.

### P2  -  Schema migration strategy is fragile

- Problem: Startup uses ad hoc CREATE TABLE and ensureColumn calls without a migration version or one encompassing transaction.

- Evidence: Schema creation and column checks are centralized in initDatabase.js (C:/Users/daleb/source/corolla-fix-helper/server/src/initDatabase.js:1), but only selected services use explicit transactions.

- Why it matters: Future schema changes can partially apply and become difficult to diagnose or roll back.

- Fix approach: Introduce a schema_migrations table and numbered, transactional migrations.

- First small commit: Add the migration-version table without changing the current schema.

- Risk level: P2 - future reliability.

### P2  -  Active documentation has drifted

- Problem: Several active docs disagree with code.

- Evidence: AGENTS claims lint covers client/src at AGENTS.md (C:/Users/daleb/source/corolla-fix-helper/AGENTS.md:16), but it does not. Architecture omits Repair Planner from its frontend page list at architecture.md (C:/Users/daleb/source/corolla-fix-helper/docs/architecture.md:56). Repair Planner documents OPENAI_MODEL=gpt-4.1-mini at repair-planner.md (C:/Users/daleb/source/corolla-fix-helper/docs/repair-planner.md:108), while current config uses OPENAI_ANSWER_MODEL and defaults to gpt-4.1. QA also repeats section number 11.

- Why it matters: A beginner may believe checks cover more code than they actually cover or configure the wrong model variable.

- Fix approach: Perform a docs-only truth pass after higher-risk behavior is fixed.

- First small commit: Correct only lint/typecheck/build coverage and Repair Planner environment-variable wording.

- Risk level: P2 - confusing guidance.

### P3  -  Generated tooling artifacts add repository noise

- Problem: Numerous benchmark outputs under .claude/skills/.../iteration-1 and one .playwright-mcp snapshot are tracked.

- Why it matters: These files may be intentional, but they make it harder for a beginner to distinguish application code from generated tool output.

- Fix approach: Confirm ownership before moving or ignoring anything.

- First small commit: Document which tool-generated folders are intentionally tracked.

- Risk level: P3 - cleanup only.

# 4. Explicit uncertainties

- The production build was not run because it would rewrite client/dist.

- Dependency vulnerabilities were not checked because the registry audit required prohibited external cache/network writes.

- Real OpenAI calls, response quality, cost, and timeouts were not tested.

- Docker and GCP behavior were inspected from files but not executed.

- The WAL backup issue was not reproduced because that would require creating test databases; the risk follows directly from WAL mode plus raw-file copying.

- The untracked reranker test appeared during the audit and may be active work from another process.

# 5. Top three safest next prompts

- Backup: "Inspect only the backup code and tests. Add a failing regression test proving a backup made while SQLite is open in WAL mode contains the latest committed row. Then implement one shared consistent database snapshot helper used by both Settings export and createBackupArchive. Keep the diff limited to backup files, tests, and backup docs."

- Repair safety: "Review only Repair Planner readiness and DIY assignment. Add tests proving safety-critical brake, fuel, electrical, cooling, or lifting work cannot receive an unqualified Ready + DIY result for a beginner. Make the smallest code and UI wording changes needed."

- Ask retrieval: "Fix only the case where newly extracted chunks have no embeddings. Add a backend test proving keyword-matching unembedded chunks remain retrievable, then make hybrid retrieval include them without weakening existing embedding ranking tests."

No tracked files were changed by this review.